## Slide 1: Agile Roles
Product Owner
Maximizes product value by representing the customer’s voice.
Owns, manages, and prioritizes the product backlog.
Decides what to build first to deliver the highest-value features.
PRIORITIZE VALUE
Scrum Master
Ensures the team adheres to Scrum principles and practices.
Removes blockers and supports team effectiveness.
Protects the team from outside interruptions.
REMOVE BLOCKERS
Developers
Cross-functional, self-organizing team (e.g., developers, testers, designers).
Turns backlog items into a “Done” increment every sprint.
Decides how to do the work, fostering accountability and innovation.
DELIVER DONE
Notes: Speaker Notes:
In the Scrum-Agile framework, we move away from traditional top-down hierarchies toward three specific roles that ensure project success.
The Product Owner is crucial because they decide what to build, ensuring we always deliver high-value features first—as seen when we prioritized travel recommendations over search filters in the SNHU project.
The Scrum Master acts as a coach rather than a boss, focusing on the team's efficiency and process health.
Finally, the Developers (including testers and designers) are self-organizing. This means they decide how to do the work, which fosters accountability and innovation.

## Slide 2: Agile Phases
Phase 1: Planning
Defining the project goal and high-level requirements.
Phase 2: Iteration
The coding and design phase where small pieces of value are built.
Phase 3: Testing
Continuous testing within each sprint to catch bugs early.
Phase 4: Review
Demonstrating working software to stakeholders for immediate feedback.
Notes: Speaker Notes:
The Agile SDLC is not a linear line but a series of repeatable cycles. Unlike Waterfall, where testing happens once at the very end, in Agile, we integrate testing and feedback into every 2- to 4-week sprint.
For the SNHU project, this meant we could release a 'Minimum Viable Product' early and then add features like 'Mobile Integration' incrementally. This 'Inspect and Adapt' cycle reduces the risk of building a product that no longer meets user needs by the time it launches.

## Slide 3: WATERFALL MODEL
Requirements
Operate, support, and fix after release.
Define and approve requirements before design starts.
Design
Translate requirements into a complete design package.
Implementation
Build strictly to the approved design.
Verification
Test against requirements; late rework is expensive.
Maintenance
Notes: Speaker Notes:
To understand why we are shifting, look at how Waterfall would have handled a mid-project change like our mobile app's 'Offline Mode' In Waterfall, we would have signed off on all requirements months ago. A change now would require a formal, time-consuming 'Change Request' and potentially re-doing the entire design and coding phases.
Waterfall treats a project like a train on a track—it’s great for predictability, but it’s disastrous if the track needs to turn and the train can't.

## Slide 4: WATERFALL OR AGILE APPROACH?
Decision factors
Project complexity
Requirement stability
Stakeholder involvement
Choose Waterfall When
1
Requirements are fixed
Choose Agile When
2
Market moves fast
Notes: Speaker Notes:
Choosing a methodology isn't about which is 'better' overall, but which is right for the specific project context. Our experience with SNHU Travel proved that for modern software, Agile is superior because it embraces uncertainty as a learning opportunity.
Data shows Agile projects are three times more likely to succeed in the technology sector because they identify risks 60% faster than traditional models.

## Slide 5: REFERENCES
          Cohn, M. (2004). User Stories Applied: For Agile Software Development. Addison-Wesley.
          Rubin, K. S. (2013). Essential Scrum: A Practical Guide to the Most Popular Agile Process. Addison-Wesley. (p. 2)
          Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org. (p. 2)
          Stray, V., Moe, N. B., & Berntzen, M. (2020). Renewing the Daily Scrum. IEEE Software. (p. 2)
          PMI. (2025). Agile versus Waterfall: Global Survey Insights. Project Management Institute.